C# Track – Day 3 Assignment

Mavericks Segue 2026   |   14 Oct 2026

1

- Day 3 – Agile and Scrum – Foundations and Backlog Workshop

Topics covered: Agile Overview · Scrum Roles, Events and Artifacts · User Stories, Backlog and Estimation

- Set 1 – Online Grocery Delivery Application

| Business Scenario | A regional supermarket chain is launching a grocery ordering and home-delivery application. Management wants an estimated, prioritised backlog before the first sprint begins. |
| --- | --- |
| Tasks | 1. Write a product vision statement and identify the three Scrum roles for the team, listing one anti-pattern for each role. 2. Create at least three epics (for example Browse and Search, Cart and Checkout, Delivery Tracking) and break them into 12 user stories in the 'As a / I want / so that' format. 3. Apply the INVEST checklist to every story and rewrite at least two stories that fail it. 4. Write Given / When / Then acceptance criteria for five stories, including one negative scenario. 5. Prioritise the backlog using MoSCoW, estimate the stories with Fibonacci story points using Planning Poker, and justify the reference story chosen. 6. Publish the epics and stories on a JIRA board with the Definition of Ready and Definition of Done recorded. |
| Deliverables | Screenshot or export of the JIRA board, the backlog table (story, priority, points) and the DoR/DoD document. |

- Set 2 – Insurance Claims Portal

| Business Scenario | An insurer is building a self-service portal where customers lodge claims, upload documents and track settlement status. |
| --- | --- |
| Tasks | 1. Draft the product vision and a Waterfall-versus-Agile comparison (maximum half a page) explaining why Agile suits this programme. 2. Define four epics (Claim Registration, Document Upload, Claim Tracking, Settlement Notifications) and split them into 12–14 user stories. 3. Run an INVEST review; identify stories that are too large and split them vertically rather than by technical layer. 4. Write acceptance criteria in Given / When / Then format for the Claim Registration stories, including a validation failure scenario. 5. Estimate every story using Planning Poker values (1, 2, 3, 5, 8, 13), record the discussion on any outlier and compute the total backlog size. 6. Create the JIRA project with the board, epics, story states (To Do, In Progress, In Review, Done) and attach the DoD. |
| Deliverables | JIRA board export, estimated backlog and a one-page note on the roles, events and artifacts used. |

- Set 3 – Hospital Appointment Booking Application

| Business Scenario | A hospital group wants a mobile application for booking, rescheduling and cancelling doctor appointments, with reminder notifications. |
| --- | --- |
| Tasks | 1. Write the vision statement and list the stakeholders; map each stakeholder to Product Owner, Scrum Master, Developer or Customer. 2. Create epics for Booking, Rescheduling and Cancellation, Reminders and Doctor Schedule Management, and write at least 12 user stories. 3. Review each story against INVEST and rewrite those that are not independent or testable. 4. Write Given / When / Then acceptance criteria for the booking and cancellation stories (include the 'slot already taken' case). 5. Prioritise with business value versus effort, run a Planning Poker round, and explain how a story-point differs from an hour. 6. Publish the backlog in JIRA and define the team's DoR and DoD with at least six checklist items each. |
| Deliverables | Prioritised backlog, JIRA board screenshot and DoR/DoD checklist. |

About Hexaware

Hexaware is a global technology and business process services company. Our 28,400 Hexawarians wake up every day with a singular purpose; to create smiles through great people and technology. With this purpose gaining momentum, we are well on our way to realizing our vision of being the most loved digital transformation partner in the world. We also seek to protect the planet and build a better tomorrow for our customers, employees, partners, investors, and the communities in which we operate.

With 45+ offices in 19 countries, we empower enterprises worldwide to realize digital transformation at scale and speed by partnering with them to build, transform, run, and optimize their technology and business processes.

www.Hexaware.com

© 2023 Hexaware Technologies Limited. All rights reserved

Learn more about Hexaware at www.hexaware.com